Project Diary

23MCAM307 Mini Project — Scrum Book

Maintain dated entries in each of the four parts below (Product Backlog, Database & UI Design, Testing & Validation, Details of Versions) at regular intervals throughout the semester, plus a running Scrum Review Log. Every correction or comment from the Product Owner or Scrum Master must be recorded with its date. This diary, together with Git commit history, the Project Report, and the Presentations, forms the basis of both interim and final evaluation.

| Student 1 (Author): | Sooryatheerth S |
| --- | --- |
| Roll Number (Student 1): | 25MCA053 |
| Role (Student 1): | Lead Full-Stack & Geospatial Architect / Core Backend & System Admin Lead |
| Student 2 (Partner): | Abel Joseph Benny |
| Roll Number (Student 2): | 25MCA... (Enter Partner Roll No) |
| Role (Student 2): | Frontend Experience Lead & Gamification / Community Engagement Architect |
| Project Title: | RAMP — Real Time Accessibility Mapping Platform |
| Internal Guide (Product Owner): | Dr. SHEERA SHAMSU |
| Scrum Master / Co-ordinator: | Dr. SHEERA SHAMSU |
| Academic Year: | 2026 – 2027 |
| Sprint Length: | 2 Weeks (7 Sprints across 14-week semester) |

Weekly Schedule Reference

A condensed reference of the expected activity each week, to help you judge what belongs in the diary at each stage. Refer to the full course guidelines for details.

| Week | Expected Activity |
| --- | --- |
| Week 1 | Familiarisation with build tools, IDE, Git, Docker. Topic selection, team formation, feasibility analysis. |
| Week 2 | Topic approval. Preliminary requirements discussions with Product Owner. User stories entered in the rough record. Project commences. |
| Week 3 | Identify modules; initial Database & UI design. Create Docker container. Create git repository; first push with Readme; pull-request practice. |
| Week 4–5 | Set up dev/test/production environments. Build a simple deployment pipeline. Folder structure. Unit tests (XUnit/PyTest), build/analysis scripts, acceptance tests (Selenium/Karate), CI system (Jenkins), deployment script. First Scrum Review. |
| Week 6, 8, 10, 12... | Biweekly Scrum Reviews (≤30 min each), with a demo to the Product Owner at every review. |
| Week 7 | Interim Project Presentation. Evaluation based on Git History and prototype readiness. |
| Week 14 | Submission of Project Report with Scrum Book. Final Project Presentation. Evaluation based on Git History, Scrum Book, Project Report, and Presentation. |

Part I — Product Backlog

Record user stories, requirements, and their evolving priority/status here. Add a new row whenever a story is added, refined, reprioritised, or completed. Note Product Owner comments and corrections in the last column, with the date they were given.

| Date | User Story / Requirement | Priority | Status | Assigned To | Product Owner Comments (dated) |
| --- | --- | --- | --- | --- | --- |
| 10/07/2026 | Topic Approval: Real Time Accessibility Mapping Platform (RAMP) | High | Approved | Both | Approved topic and core scope (10/07) |
| 15/07/2026 | As a user, I want to add accessibility information for a place | High | Completed | Sooryatheerth | Emphasize physical mobility criteria (15/07) |
| 16/07/2026 | As a user, I want to specify accessible entrances (ramps, steps, door width) | High | Completed | Sooryatheerth | Include doorway width and ramp slope (16/07) |
| 17/07/2026 | As a user, I want to provide accessibility attributes (restroom, elevator, tactile) | High | Completed | Sooryatheerth | Ensure extensible schema support (17/07) |
| 22/07/2026 | As a user, I want to upload accessibility photographs with alt text | High | Completed | Sooryatheerth | Require descriptive alt text for screen readers (22/07) |
| 30/07/2026 | As a user, I want to view accessibility details and scores for any place | High | Completed | Abel | Design clear, high-contrast visual indicators (30/07) |
| 31/07/2026 | Test accessibility contribution and verification workflow | High | Completed | Both | Verified basic submission flow (31/07) |
| 05/08/2026 | As a user, I want an interactive map to explore nearby accessible places | High | Completed | Abel | Integrate Leaflet map with custom accessibility markers (05/08) |
| 12/08/2026 | As a contributor, I want to earn points and unlock badges for submissions | Medium | Completed | Abel | Good incentivization model; keep point tiers realistic (12/08) |
| 18/08/2026 | As a user, I want to view a community leaderboard of top contributors | Medium | Completed | Abel | Include monthly and all-time filter options (18/08) |
| 28/08/2026 | As an admin, I need a dashboard to moderate places, users, and disputes | High | Completed | Sooryatheerth | Must enforce strict role-based access control (28/08) |
| 10/09/2026 | As a user, I want to filter places by specific accessibility features | High | Completed | Abel | Add multi-select filter chips on places listing (10/09) |
| 22/09/2026 | As an admin, I want to dynamically configure scoring weights and thresholds | High | Completed | Sooryatheerth | Dynamic weights via SystemConfig validated (22/09) |
| 05/10/2026 | As a user, I want to read and post detailed accessibility reviews and ratings | High | Completed | Sooryatheerth | Reviews must focus on mobility experiences (05/10) |
| 12/10/2026 | As a user, I want to bookmark places and view image evidence in a lightbox | Medium | Completed | Sooryatheerth | Tested bookmarking and full-screen image preview (12/10) |
| 18/10/2026 | End-to-end integration of gamification tiers, reviews, and scoring engine | High | Completed | Both | Integration validated and approved for final evaluation (18/10) |

Part II — Database & UI Design

Record each design decision, sketch, schema revision, or UI mock-up with its date. Attach or describe diagrams as needed; use the notes column for the reasoning behind a design choice and any reviewer feedback.

| Date | Design Item (Module / Screen / Table) | Description of Design / Change | Designed By | Product Owner Comments (dated) |
| --- | --- | --- | --- | --- |
| 15/07/2026 | Access Point Model | Designed accessible entrance data schema (door width, steps, ramp slope) | Sooryatheerth | Entrance schema verified (15/07) |
| 16/07/2026 | Facility Model | Designed facilities such as accessible restrooms, elevators, and parking | Sooryatheerth | Add facility types lookup table (16/07) |
| 17/07/2026 | Verification Model | Designed consensus states (pending, verified, disputed) with anti-self verification | Sooryatheerth | Ensure users cannot verify own submissions (17/07) |
| 23/07/2026 | Verification UI | Designed confirm/dispute interactive buttons with status badge styling | Abel | Clear color distinction for pending states (23/07) |
| 24/07/2026 | Image Management | Designed accessibility image upload pipeline, EXIF data handling, and alt text | Sooryatheerth | Require alt text for screen readers (24/07) |
| 29/07/2026 | API Integration | Connected React accessibility UI with Django REST Framework endpoints | Both | Ensure proper error handling on network failure (29/07) |
| 31/07/2026 | UI Refinement | Improved accessibility information display adhering to WCAG AA guidelines | Abel | Use WCAG AA compliant contrast ratios (31/07) |
| 04/08/2026 | PlacesMap Component | Designed Leaflet geospatial view with custom color-coded accessibility pins | Abel | Markers must reflect accessibility score level (04/08) |
| 14/08/2026 | Gamification Schema | Designed Badge and UserBadge models with criteria and tier thresholds | Abel | Badge names must be clear and descriptive (14/08) |
| 25/08/2026 | Admin Portal Layout | Designed responsive 10-panel Admin Moderation Dashboard with action modals | Sooryatheerth | Include search filters and bulk action buttons (25/08) |
| 08/09/2026 | Leaderboard & Profile UI | Designed animated podium, rank badges, and user achievement showcase | Abel | Visually engaging; keep animations performant (08/09) |
| 20/09/2026 | SystemConfig Model | Designed configurable scoring weights for entrance, facilities, and consensus | Sooryatheerth | Allows fine-tuning scoring without code rebuilds (20/09) |
| 02/10/2026 | Reviews & Bookmarks Schema | Designed PlaceReview (1-5 star, mobility tags) and SavedPlace models | Sooryatheerth | Include helpfulness upvoting feature (02/10) |
| 10/10/2026 | Score Breakdown & Lightbox UI | Designed modal showing 4-pillar quantitative score breakdown and evidence lightbox | Sooryatheerth | Makes scoring completely transparent to users (10/10) |

Part III — Testing & Validation

Log test cases and their outcomes as they are written and run. Include unit tests and automated acceptance tests alike.

| Date | Module / Feature | Test Description | Expected Result | Actual Result | Pass/Fail | Tested By |
| --- | --- | --- | --- | --- | --- | --- |
| 05/08/2026 | Access Point | Add accessible entrance with measurements | Entrance saved | Saved successfully | Pass | Sooryatheerth |
| 05/08/2026 | Facility | Add accessible restroom facility | Facility saved | Saved successfully | Pass | Sooryatheerth |
| 06/08/2026 | Attributes | Add ramp slope and door width attributes | Attribute stored | Saved successfully | Pass | Sooryatheerth |
| 06/08/2026 | Verification | Submit attribute for verification | Status becomes pending | Pending | Pass | Sooryatheerth |
| 06/08/2026 | Verification | Confirm submitted attribute by peer | Verification count incremented | Updated | Pass | Sooryatheerth |
| 07/08/2026 | Verification | User attempts to verify own submission | Action rejected with HTTP 400 | Rejected (HTTP 400) | Pass | Sooryatheerth |
| 07/08/2026 | Images | Upload accessibility image with alt text | Image uploaded & validated | Uploaded | Pass | Sooryatheerth |
| 08/08/2026 | Place Details | View accessibility information for place | Information displayed properly | Displayed | Pass | Abel |
| 15/08/2026 | Places Map | Render places on Leaflet map view | Pins plotted at coordinates | Plotted accurately | Pass | Abel |
| 22/08/2026 | Gamification | Award points on verified contribution | User points increase by +15 | Points incremented | Pass | Abel |
| 25/08/2026 | Gamification | Badge unlock criteria check (5 reviews) | Trailblazer badge awarded | Badge unlocked | Pass | Abel |
| 05/09/2026 | Admin Auth | Non-staff user attempts to access /admin | Redirect / Access Denied | Access Denied | Pass | Sooryatheerth |
| 15/09/2026 | Admin Action | Delete disputed attribute via Admin panel | Record removed from place | Deleted cleanly | Pass | Sooryatheerth |
| 28/09/2026 | Search & Filter | Filter places by 'Wheelchair Ramp' | Only matching places returned | Filtered accurately | Pass | Abel |
| 08/10/2026 | Reviews | Submit 4-star accessibility review | Review saved & score updated | Updated smoothly | Pass | Sooryatheerth |
| 12/10/2026 | Bookmarks | Toggle bookmark for place | Place added to user saved list | Bookmark saved | Pass | Sooryatheerth |
| 18/10/2026 | Scoring Engine | Calculate composite score (0–100 scale) | Score matches weighted formula | Verified score | Pass | Sooryatheerth |

Part IV — Details of Versions

Log each meaningful version/release, referencing the corresponding Git commit or tag, so version history in this diary can be cross-checked against actual Git history during evaluation.

| Date | Version / Tag | Git Commit Hash | Summary of Changes | Author |
| --- | --- | --- | --- | --- |
| 01/09/2026 | v0.1-alpha | ec160b4cebc9aeca9268cd0258194ea476198e34 | Frontend changes: Implemented responsive NavBar and initial PlacesMap Leaflet component | Abel Joseph Benny |
| 02/09/2026 | v0.1-base | c55eaad60689de2f58865810d6ce4c409fdceceb | Initial frontend and backend: Core Django REST API structure, PostGIS models, and React SPA scaffold | Sooryatheerth S |
| 02/09/2026 | v0.1.1 | f376e540fabea0a1efa455542deed775aa85e937 | Bugs fixed: Removed redundant files and resolved component export path mismatches | Sooryatheerth S |
| 02/09/2026 | v0.1.2 | 149b38f0c45748687a7ae14dacdb1ca757ebc9d7 | Merge pull request #1 from sooryatheerth/frontend into main repository branch | Sooryatheerth S |
| 18/09/2026 | v0.2-admin | 5ba1c9073a0f56989a93069326ae335ab667ff48 | Admin panel: Built comprehensive moderation dashboard with 10 dedicated management panels | Sooryatheerth S |
| 18/09/2026 | v0.2.1 | d68ef6750b0bc108e804b26d1d8c57a37d8d42dd | Minor changes: Updated routing parameters, API client endpoints, and layout styling | Sooryatheerth S |
| 18/10/2026 | v0.3-gamify | c7cfec46977ddaa9f37d00dc573a9252d172d30d | Gamification module: Added Badge models, seed_badges command, point tiers, and Leaderboard UI | Abel Joseph Benny |
| 18/10/2026 | v0.3.1 | 1b465fd35a7c8ac2764b40b09fed9636164c3ec8 | Admin dashboard fixes: Resolved pagination and real-time state refresh on dispute resolution | Sooryatheerth S |
| 22/10/2026 | v1.0-release | 7995f7c1c266e81b1dc645bfc312fc4ed0b08ca4 | Accessibility feature enhancement: Added reviews system, bookmarks, score breakdown modal, and photo lightbox | Sooryatheerth S |

Scrum Review Log

One row per biweekly review (≤30 minutes). A demo to the Product Owner is mandatory at every review. Record action items and the Product Owner's/Scrum Master's comments with the date.

| Review # | Date | Attendees | Demo Summary | Action Items | Product Owner Comments (Dr. Sheera Shamsu) |
| --- | --- | --- | --- | --- | --- |
| Review 1 (Week 4) | 07/08/2026 | Sooryatheerth S, Abel Joseph Benny, Dr. Sheera Shamsu | Sooryatheerth: Demoed Django models for Places, Access Points, and basic verification logic. Abel: Demoed React frontend setup with responsive navigation and layout wireframe. | 1. Implement anti-self verification constraint in backend. 2. Integrate Leaflet map with coordinates. | "Good foundational database design. Ensure crowdsource verification logic prevents bias by disallowing self-verifications." |
| Review 2 (Week 6) | 21/08/2026 | Sooryatheerth S, Abel Joseph Benny, Dr. Sheera Shamsu | Abel: Demoed interactive Leaflet map with custom markers and place detail cards. Sooryatheerth: Demoed image upload API with alt text support and status states. | 1. Implement gamification logic to incentivize contributors. 2. Prepare interim evaluation demo. | "Map visualization looks intuitive. Focus on user engagement mechanisms so users have an incentive to contribute accessibility data." |
| Review 3 (Week 8) | 04/09/2026 | Sooryatheerth S, Abel Joseph Benny, Dr. Sheera Shamsu | Sooryatheerth: Presented completed interim architecture, PostGIS geospatial queries, and initial branch merge. Abel: Demonstrated place filtering and user authentication flow. | 1. Build an admin moderation portal for dispute resolution. 2. Add badge award automation. | "Interim presentation was well executed. Prioritize an administrative panel to review flagged or disputed accessibility attributes." |
| Review 4 (Week 10) | 18/09/2026 | Sooryatheerth S, Abel Joseph Benny, Dr. Sheera Shamsu | Sooryatheerth: Demoed full Admin Dashboard with 10 management panels (Places, Users, Attributes, Venues, etc.). Abel: Presented draft Leaderboard UI and user profile layout. | 1. Refine admin table action feedback. 2. Connect gamification backend to frontend user profile. | "The admin portal is very comprehensive and addresses moderation requirements effectively. Complete the leaderboard integration next." |
| Review 5 (Week 12) | 06/10/2026 | Sooryatheerth S, Abel Joseph Benny, Dr. Sheera Shamsu | Abel: Demonstrated complete Gamification Engine: point rewards, rank tiers, badges gallery, and animated leaderboard. Sooryatheerth: Demoed dynamic scoring algorithm and system configuration settings. | 1. Add user reviews and bookmarks. 2. Implement full-screen image lightbox for evidence. | "Gamification flow is polished and motivates user participation. Ensure the scoring breakdown is transparently explained to users." |
| Review 6 (Week 14) | 20/10/2026 | Sooryatheerth S, Abel Joseph Benny, Dr. Sheera Shamsu | Sooryatheerth: Demoed Reviews & Ratings system, Bookmarking, Score Breakdown Modal, and automated test suite. Abel: Demoed integrated responsive UI, filter chips, and end-to-end user contribution workflow. | 1. Finalize Project Report and Scrum Book. 2. Rehearse final viva presentation. | "Excellent progress across both frontend and backend. Both team members have clear, distinct contributions. Approved for final evaluation." |

Interim Evaluation (Week 7)

To be completed by the Project Evaluation Board (Project Supervisor, Product Owner, Scrum Master, and one other faculty member) based on Git history and progress to date.

| Evaluator | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Supervisor | Dr. SHEERA SHAMSU |  |  |
| Product Owner | Dr. SHEERA SHAMSU |  |  |
| Scrum Master | Dr. SHEERA SHAMSU |  |  |
| Additional Faculty Member |  |  |  |

Remarks:

Final Evaluation (Week 14)

To be completed by the Project Evaluation Board based on Git History, this Scrum Book, the Project Report, and the Final Presentation.

| Evaluator | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Supervisor | Dr. SHEERA SHAMSU |  |  |
| Product Owner | Dr. SHEERA SHAMSU |  |  |
| Scrum Master | Dr. SHEERA SHAMSU |  |  |
| Additional Faculty Member |  |  |  |

Remarks: